# Phase 1 — Completion Report & Team Handoff

Owner: Member 1 | Status: Complete | Date: as of this preprocessing run

## 1. What was done

Phase 1 had two halves — both are now finished.

### 1a. OULAD processing ✅

- Loaded and cleaned studentInfo.csv, studentAssessment.csv, studentVle.csv, assessments.csv for module BBB.

- Computed delta_t (days since each student's last VLE interaction before each assessment) and a binary recall_label (pass/fail at score ≥ 40).

- Output: interactions_BBB.csv — 42,636 clean rows.

### 1b. MOOCCubeX processing ✅

- Downloaded concept.json (637,572 concepts) and cs.json (492,102 candidate prerequisite pairs) directly from MOOCCubeX's public file links (no approval process needed, contrary to initial assumption).

- Parsed both from JSON Lines format (one JSON object per line — not a single array, which caused an early parsing error, now fixed).

- Filtered cs.json to ground_truth == 1 (human-confirmed prerequisite pairs only) → 725 confirmed edges across 287 unique concepts.

- Resolved duplicate concept entries (concepts appear once per academic domain in the raw data) by preferring the Computer Science domain tag and the richest available context text.

- Built a clean text_for_embedding field per concept (joined context text, or the bare concept name as fallback when no context exists) — this is what Phase 2 will feed directly into SBERT.

## 2. Final deliverable files

| File | Rows | Purpose |
| --- | --- | --- |
| interactions_BBB.csv | 42,636 | HLR training input (Phase 3) |
| concepts.csv | 637,572 | Full raw concept dump (kept for reference/audit trail) |
| concepts_clean.csv | 287 | The one Phase 2 should actually use — filtered to prerequisite-graph-relevant concepts, with a ready-to-embed text column |
| prerequisite_edges.csv | 725 | DAG input (Phase 4) — columns: source_concept_name, target_concept_name |

concepts_clean.csv columns: id, name, domain, context_len, text_for_embedding.

## 3. Known limitations (documented honestly, not hidden)

- Context coverage is partial. Of the 287 relevant concepts, 214 have real surrounding text; 73 fall back to just the bare concept name. Embeddings for those 73 will be weaker/less specific — worth a one-line mention in the report's limitations section.

- The prerequisite graph is sparse. 725 edges across 287 concepts is a curated ground-truth benchmark subset, not the full CS curriculum — cs.json is designed for training/evaluating prerequisite-prediction models, so most of its 492K pairs are negative examples by design.

- OULAD ↔ MOOCCubeX are not yet linked. interactions_BBB.csv treats the entire OULAD module as one unit; MOOCCubeX's 287 concepts are fine-grained CS topics in Chinese. These two datasets do not share IDs or a common language — connecting them is unresolved and is treated as a Phase 4 task, not part of Phase 1.

- Language: all MOOCCubeX text is Chinese. This is fine for Phase 1 (just storing/cleaning text) but is a direct input to Phase 2's model choice (see below).

## 4. What's next — Phase 2 through 6 (for the rest of the team)

### Phase 2 — Semantic Embeddings (next up)

Input: concepts_clean.csv's text_for_embedding column. Task: convert each concept's text into a vector using a pretrained sentence encoder, so resource-relevance can be measured by similarity instead of exact keyword match. Important handoff note: because the text is Chinese, the originally-planned all-MiniLM-L6-v2 model will not embed it meaningfully — it needs to be swapped for a multilingual model, e.g. paraphrase-multilingual-MiniLM-L12-v2. This is a one-line model-name change, not a redesign, but must not be missed. Output expected: a vector per concept (384-dim or whatever the chosen model produces), stored for fast lookup (plain cosine similarity is fine at 287 concepts — no need for FAISS at this scale).

### Phase 3 — Memory Retention Model (HLR training)

Input: interactions_BBB.csv. Task: train the Half-Life Regression model — the one phase in this whole project that involves real model training (gradient descent minimizing a loss between predicted and actual recall). Known issue to address: recall_label is heavily imbalanced (96.7% pass / 3.3% fail at the current threshold). Recommend either raising the pass threshold or using raw score as a continuous target instead of binary pass/fail — flagged for whoever owns this phase to decide.

### Phase 4 — Prerequisite DAG

Input: prerequisite_edges.csv. Task: build the graph with networkx, verify it's acyclic, implement is_unlocked(student, concept). This is also where the OULAD↔MOOCCubeX linking problem (limitation #3 above) needs to be resolved — likely via a small manual mapping table between OULAD's module-level topics and a subset of the 287 MOOCCubeX concepts, since a full automatic mapping isn't realistic given the language/granularity mismatch.

### Phase 5 — Hybrid Ranking

Input: outputs of Phases 2, 3, and 4 combined. Task: compute Score(r) = w1·Semantic + w2·(1−Retention) + w3·Progress and return top-K recommendations. Cannot start until Phases 2–4 are individually working.

### Phase 6 — Evaluation

Task: MAE/AUC for the HLR model, NDCG@K for ranking quality, Prerequisite Violation Rate, inference latency, plus ablation baselines (semantic-only, no-DAG, no-memory) to show each component's actual contribution. Depends on Phase 5 being wired up first.

## 5. Immediate next step recommendation

Since Phase 4's DAG-building can start immediately using prerequisite_edges.csv (no dependency on Phase 2/3 finishing first), and Phase 2's embedding work can also start immediately using concepts_clean.csv, these two can run in parallel — there's no reason for Phase 2's owner to wait on anything further from Phase 1.